* Learning System - 8/31/17 - 9/21/17
  + Learning GIT, Atom, and Gantt Charts
* Sprint 1 - 10/16/17 - 10/18/17
  + Learned JavaFX, Implemented first iteration of program
* Sprint 2 - 10/25/17 - 11/1/17
  + Created Password hash and began fixing bugs
* Sprint 3 - 11/3/17 - 11/13/17
  + Started help document and populate tables
* Sprint 4 - 11/25/17 - 11/28/17
  + After turkey coma, continuing bug fixes
* Sprint 5 - 11/30/17 - 12/5/17
  + Originally planned for an overhaul of system; debuted version 2.0
* Release - 12/7/17 - 12/14/17
  + Finished first version of program